Project Planning Phase

Project Planning  (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20-02-2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS65825 |
| Project Name | FlightFinder |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely | 3 | High | K.Devapriya |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium | K.Devapriya |
| Sprint-2 | Flight Search & Discovery | USN-3 | As a user, I can search flights by origin, destination, and date | 3 | High | U.Chandralekha |
|  |  | USN-4 | As a user, I can filter flights by class, price, and time | 2 | High | U.Chandralekha |
| Sprint-3 | Booking & Seat Management | USN-5 | As a user, I can select seats and book tickets | 5 | High | G.G.Nandini |
|  |  | USN-6 | As a user, I can view my booking history. | 2 | Medium | G.G.Nandini |
|  |  | USN-7 | As a user, I can cancel booked tickets | 3 | High | G.G.Nandini |
| Sprint-4 | Admin Management | USN-8 | As an admin, I can add and update flight details | 4 | High | K.K.Chaitanya |
|  |  | USN-9 | As an admin, I can monitor all bookings | 3 | Medium | K.K.Chaitanya |
|  |  | USN-10 | As an admin, I can approve or reject flight operators | 2 | Medium | K.K.Chaitanya |